**SCHOOL BUS TRACKING AND ATTENDANCE CHECKING**

Project Executive Summary

**By**

Mr. Thitipun Tojareonvanich 552115018

Mr. Puttipong Tadang 552115054

Department of Software Engineering

College of Arts, Media, and Technology

Chiang Mai University

**Project Advisor**

Mr. Parinya Suwansrikham

**Document History**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Document Name | Version | Status | Date | Viewable | Editable | Responsible |
| School Bus Tracking and Attendance Checking-ExecutiveSummary -V.0.1.docx | 0.1 | Reviewed | 20/7/2015 | TT, PT, PS | TT, PT | TT, PT |

\***TT** = Thitipun Tojareonvanich, \***PT** = Puttipong Tadang, \***PS** = Parinya Suwansrikham

**Document Designed by**

Mr.Thitipun Tojareonvanich

Mr.Puttipong Tadang

**Table of Contents**

[Chapter One | Introduction 1](#_Toc425296782)

[1.1 Identification 1](#_Toc425296783)

[1.2 Project Scope 1](#_Toc425296784)

[1.3 Document Overview 2](#_Toc425296785)

[1.4 Objectives 3](#_Toc425296786)

[1.5 Work Products to be Develop 3](#_Toc425296787)

[1.5.1 Deliverable 3](#_Toc425296788)

[1.6 Acronyms and Definitions 3](#_Toc425296789)

[1.6.1 Acronyms 3](#_Toc425296790)

[1.6.2 Definitions 3](#_Toc425296791)

[Chapter Two | Infrastructure 3](#_Toc425296792)

[2.1 Software Development Life Cycle 3](#_Toc425296793)

[2.2 Development Tools 3](#_Toc425296794)

[2.3 Hardware and Material Resources 3](#_Toc425296795)

[Chapter Three | Management Procedures 6](#_Toc425296796)

[3.1 Project Team Structure 6](#_Toc425296797)

[3.2 Monitoring and Controlling Mechanisms 6](#_Toc425296798)

[3.2.1 Project Meeting 6](#_Toc425296799)

[Chapter Four | Quality Planning 6](#_Toc425296800)

[4.1 Quality Standard 6](#_Toc425296801)

[4.1.1 Basic Profile Guide Processes 6](#_Toc425296802)

[4.1.2 Project Management Process 6](#_Toc425296803)

[4.1.3 Software Implementation Process 6](#_Toc425296804)

[4.2 Reviews/Responsibility 7](#_Toc425296805)

[4.3 Testing 7](#_Toc425296806)

[4.4 Quality Factors 7](#_Toc425296807)

[Chapter Five | Schedule and Milestones 7](#_Toc425296808)

[Chapter Six | Software Configuration Management 14](#_Toc425296809)

[6.1 Software Configuration Management 14](#_Toc425296810)

[6.2 Filename Format 14](#_Toc425296811)

[6.3 Change Management 14](#_Toc425296812)

[Chapter Seven | Estimated Effort and Cost 14](#_Toc425296813)

[Chapter Eight | Risk Management 14](#_Toc425296814)

[8.1 Risk Management Process 14](#_Toc425296815)

[8.2 Risk Identification and Solutions 14](#_Toc425296816)

[Chapter Nine | Reference 15](#_Toc425296817)

Executive Summary

Comments and suggestions from the companies

Appendix I

Alternative Technology

The selection of the technology

Biography

Name : Puttipong Tadang

E-mail : [zer.n3w@gmail.com](mailto:zer.n3w@gmail.com)

Institues Attendances : College of Art Media and Technology Chiang Mai University, Chiang Mai 50200

Name : Thitipun Tojareonvanich

E-mail : thitipun\_mind@hotmail.com

Institues Attendances : College of Art Media and Technology Chiang Mai University, Chiang Mai 50200