**SCHOOL BUS TRACKING AND ATTENDANCE CHECKING**

Project Executive Summary

**By**

Mr. Thitipun Tojareonvanich 552115018

Mr. Puttipong Tadang 552115054

Department of Software Engineering

College of Arts, Media, and Technology

Chiang Mai University

**Project Advisor**

Mr. Parinya Suwansrikham

**School Bus Tracking and Attendance Checking**

**Progress report I Executive Summary**

**Summary**

In this progress, we have developed three main features which are Registration system, QR generator and reader, and Attendance checkingsystem. We approximate an overall project status around 30%. Mostly, the project overall status is not on the schedule because we spend lots of time to gathering the real requirement on real study venues. Spent time about 2-3 weeks.

**Project Overall Status:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Milestone Deliverables** | **Due Date** | **% Complete** | **Deliverable Status** |
| Project Plan | 28/8/2015 | 80% | On schedule |
| Software Requirement Specification | 28/8/2015 | 60% | On schedule |
| Software Design Document | 28/8/2015 | 40% | Not on schedule |
| Test Plan | 28/8/2015 | 20% | Not on schedule |
| Test Record | 28/8/2015 | 0% | Not on schedule |
| Traceability Record | 28/8/2015 | 40% | Not on schedule |

**Comment**

For project plan, software requirement specification, Test plan, Test record, Traceability Record and source code of this progress can be updated, if it has an updated and changed.

**Plan to do**

We will follow the project schedule on Progress II and re manage the task.